🛡️ SAFESPHERE AI-Powered Predictive Worker Safety Platform IMPLEMENTATION PLAN Phase-by-Phase Roadmap for a 4-Member Team

Team of 4  |  Full-Stack + ML + Embedded + MERN  |  12 Weeks

👥  Team Overview & Roles

SafeSphere is built by a 4-person team, each specializing in a distinct domain. Roles are tailored to each member's stack and leverage overlapping skills across phases.

| Member 1 ML / DL Lead | Member 2 Full-Stack + AI | Member 3 Backend + AI | Member 4 MERN Frontend |
| --- | --- | --- | --- |

| Member | Role | Primary Stack | SafeSphere Focus |
| --- | --- | --- | --- |
| M1 | ML / DL Specialist | Python, Scikit-learn, Pandas, NumPy, Deep Learning | AI Models, Risk Engine, Fatigue Prediction |
| M2 | Full-Stack + AI/ML | React.js, JavaScript, Python, MySQL, Scikit-learn | Dashboard UI, Data Pipeline, ML Integration |
| M3 | Backend + AI/ML | Node.js, Express.js, Python, MongoDB, MySQL, C | API Server, Sensor Data Processing, Alert Engine |
| M4 | MERN Developer | MongoDB, Express.js, React.js, Node.js | Supervisor Dashboard, REST APIs, Real-time UI |

📋  Project Overview

| Total Duration | Total Phases | Target | Team Size |
| --- | --- | --- | --- |
| 12 Weeks | 4 Phases | Working MVP + AI Engine | 4 Members |

Architecture Layers Being Built

- Layer 1 — Hardware/Sensor Simulation: Wearable data (Heart Rate, Temperature, Accelerometer, SOS)

- Layer 2 — AI Analytics Engine: Risk Scoring, Fatigue Prediction, Fall Detection, Anomaly Detection

- Layer 3 — Backend API Server: Real-time data ingestion, alert routing, historical logging

- Layer 4 — Supervisor Dashboard: Live worker status, risk map, emergency alerts, analytics

PHASE 01 ¦ Weeks 1 – 2 Foundation & System Design

Objective: Establish the codebase, finalize architecture, set up all development environments, define data schemas, and produce a system design document everyone codes against.

📌  What Gets Built

- Project repository (GitHub) with branching strategy (main / dev / feature-*)

- Shared system architecture diagram: sensor → backend → AI engine → dashboard

- Database schemas: MySQL (structured logs) and MongoDB (real-time streams)

- Hardware simulation scripts for wearable sensor data

- Low-fidelity wireframes for the Supervisor Dashboard

- CI/CD environment setup (VS Code live share, shared .env configs)

📊  Task Allocation

| Task | Owner | Tech Stack | Deliverable |
| --- | --- | --- | --- |
| System architecture design & documentation | All | Draw.io / Figma / Google Docs | Architecture Doc (PDF) |
| GitHub repo setup, branching strategy, README | M3 | Git, GitHub, Markdown | Shared GitHub Repo |
| MySQL schema design (workers, incidents, alerts) | M2 | MySQL, DB Diagram | SQL Schema + ERD |
| MongoDB schema design (real-time sensor streams) | M3 / M4 | MongoDB, Mongoose | Mongoose Models |
| Sensor data simulator (heart rate, temp, accel, SOS) | M1 | Python, NumPy, Pandas | sensor_simulator.py |
| Dashboard wireframe & component tree | M4 | Figma / Excalidraw, React | UI Wireframes |
| Node.js + Express.js boilerplate (routes, middleware) | M3 | Node.js, Express.js | Backend Scaffold |
| React.js project scaffold (component folder structure) | M2 / M4 | React.js, Vite/CRA | Frontend Scaffold |

✅  Phase 1 Milestones

| Milestone | Success Metric |
| --- | --- |
| ✓ GitHub repository live with all members contributing | All 4 members merged at least 1 commit |
| ✓ Database schemas reviewed and approved by all | ERD + Mongoose models committed to repo |
| ✓ Sensor simulator producing realistic CSV/JSON data | 500+ rows of synthetic wearable data generated |
| ✓ System architecture document signed off | One-page arch doc present in /docs folder |

PHASE 02 ¦ Weeks 3 – 5 Core Backend & AI Engine

Objective: Build the real-time data ingestion pipeline, REST API backbone, and the first working ML models (Fall Detection, Heart Rate Anomaly, Temperature Alerts). Connect backend to databases and expose APIs for the frontend.

📌  What Gets Built

- REST API endpoints: /workers, /alerts, /sensor-data, /risk-score

- Real-time data pipeline: Sensor → Node.js API → MongoDB (live stream) → MySQL (logs)

- ML Model 1: Fall Detection using Accelerometer data (Scikit-learn / rule-based threshold)

- ML Model 2: Heart Rate Anomaly Detection (Z-score + Isolation Forest)

- ML Model 3: Temperature / Heat Stress Alert (threshold + rolling average)

- SOS button event handler with instant alert trigger

- WebSocket server for real-time data push to frontend

- Basic authentication (JWT) for supervisor login

📊  Task Allocation

| Task | Owner | Tech Stack | Deliverable |
| --- | --- | --- | --- |
| Express.js REST API routes + controllers (CRUD) | M3 | Node.js, Express.js, MySQL | Working REST API |
| MongoDB real-time data ingestion endpoint | M3 / M4 | MongoDB, Mongoose, Express | /sensor-data POST endpoint |
| Fall detection ML model (accelerometer thresholds) | M1 | Python, Scikit-learn, NumPy | fall_detector.py + model.pkl |
| Heart rate anomaly detection (Isolation Forest) | M1 | Python, Scikit-learn, Pandas | hr_anomaly.py + model.pkl |
| Temperature heat-stress alert model | M1 / M2 | Python, NumPy, Pandas | temp_alert.py |
| Python ML microservice (Flask/FastAPI) exposing /predict | M2 | Python, Flask or FastAPI | ML API running on port 5001 |
| Node.js ↔ Python ML service integration | M3 | Node.js, Axios/HTTP | Risk score in API response |
| WebSocket server for real-time dashboard push | M4 | Socket.io, Node.js | WS events: alert, health-update |
| JWT authentication middleware | M3 / M4 | Node.js, JSON Web Token | Secured /api routes |
| MySQL logging: store all alerts + incidents | M2 | MySQL, Sequelize/mysql2 | alerts table populated |

🤖  AI Models Detail

| Model | Input Features | Algorithm | Output | Owner |
| --- | --- | --- | --- | --- |
| Fall Detection | Ax, Ay, Az (accel) | Threshold + SVM | FALL / SAFE | M1 |
| HR Anomaly | BPM, time-series | Isolation Forest | ANOMALY / OK | M1 |
| Heat Stress | Body Temp, Env Temp | Rolling Avg + Rules | LOW/MED/HIGH | M1/M2 |
| SOS Trigger | Button press signal | Event-driven (rule) | EMERGENCY | M3 |

✅  Phase 2 Milestones

| Milestone | Success Metric |
| --- | --- |
| ✓ All REST API endpoints return correct JSON responses | Postman collection with 10+ passing requests |
| ✓ Fall detection model achieves >85% accuracy on test set | confusion_matrix.png committed to /models |
| ✓ Heart rate anomaly detecting spikes in simulated data | 5 anomalies flagged in 500-row test dataset |
| ✓ Node.js successfully calls Python ML service and returns risk score | GET /risk-score returns {score, level} JSON |
| ✓ WebSocket server pushing real-time updates | Browser console shows live events from WS |

PHASE 03 ¦ Weeks 6 – 9 Supervisor Dashboard & Advanced AI

Objective: Build the full Supervisor Dashboard in React.js with real-time worker status, risk maps, alert feed, and historical analytics. Simultaneously develop advanced ML models: Fatigue Prediction, Dynamic Risk Scoring, and Safety Trend Analysis.

📌  What Gets Built

- Supervisor Dashboard — complete React.js single-page application

- Live Worker Cards: name, BPM, temperature, risk level, last location

- Risk Map: zone-based color coding (green/yellow/red) using SVG or Leaflet.js

- Alert Feed: real-time emergency + warning notifications (WebSocket)

- Historical Analytics: charts for incidents, risk trends, fatigue patterns

- ML Model 4: Fatigue Prediction (time-series + activity pattern classification)

- ML Model 5: Dynamic Risk Score (composite score from all sensor inputs)

- ML Model 6: Safety Trend Analysis (weekly/monthly risk trend forecasting)

- CCTV integration stub: placeholder for RTSP stream embedding in dashboard

📊  Task Allocation

| Task | Owner | Tech Stack | Deliverable |
| --- | --- | --- | --- |
| Dashboard layout: sidebar, nav, main grid (React + Tailwind/CSS) | M4 | React.js, CSS, HTML | App shell + routing |
| Live Worker Cards component (WebSocket-fed) | M4 | React.js, Socket.io-client | WorkerCard.jsx |
| Risk Map visualization (SVG zone map / Leaflet.js) | M2 / M4 | React.js, Leaflet.js / SVG | RiskMap.jsx |
| Real-time Alert Feed component (WebSocket events) | M4 | React.js, Socket.io-client | AlertFeed.jsx |
| Historical analytics charts (Chart.js or Recharts) | M2 | React.js, Chart.js | AnalyticsPage.jsx |
| Fatigue Prediction ML model | M1 | Python, Scikit-learn, Pandas | fatigue_predictor.py |
| Dynamic Risk Score engine (composite model) | M1 / M2 | Python, Scikit-learn, NumPy | risk_engine.py |
| Safety Trend Analysis (time-series forecast) | M1 | Python, Pandas, statsmodels | trend_forecast.py |
| MySQL historical reports API endpoints | M3 | Node.js, MySQL, Express.js | GET /reports/weekly |
| CCTV stream embed placeholder + UI | M2 | React.js, HTML5 Video | CCTVPanel.jsx (stub) |
| Dashboard responsive design (mobile + desktop) | M4 | CSS Media Queries, React | Responsive layouts |
| Frontend ↔ Backend API integration (Axios) | M2 / M4 | React.js, Axios | All pages API-connected |

🖥️  Dashboard Components Breakdown

| Component | Data Source | Update Method | Owner |
| --- | --- | --- | --- |
| Live Worker Cards | MongoDB / WebSocket | Real-time WS | M4 |
| Risk Map | MySQL risk_scores table | Polling / WS | M2 / M4 |
| Alert Feed | MongoDB alerts + WebSocket | Real-time WS | M4 |
| Analytics Charts | MySQL historical logs | REST API (on load) | M2 |
| CCTV Panel | RTSP stream (stub) | HTML5 Video | M2 |
| Supervisor Login | JWT / MySQL users table | REST API | M3 / M4 |

✅  Phase 3 Milestones

| Milestone | Success Metric |
| --- | --- |
| ✓ Supervisor Dashboard fully renders in browser without errors | npm run build succeeds; no console errors |
| ✓ Worker cards update live when sensor simulator sends new data | BPM and temp update within 2 seconds |
| ✓ Risk map changes color coding based on risk score | Red zone visible when risk score > 70 |
| ✓ Fatigue prediction model running on 4-hour work session data | Prediction output: LOW/MEDIUM/HIGH fatigue |
| ✓ Dynamic Risk Score calculated and stored every 30 seconds | risk_scores table populating in MySQL |
| ✓ Historical analytics chart renders 7-day incident trend | Chart visible on Analytics page with dummy data |

PHASE 04 ¦ Weeks 10 – 12 Integration, Testing & Demo-Ready MVP

Objective: End-to-end integration of all system layers, comprehensive testing, bug fixing, performance tuning, and preparation of a demo-ready MVP with documentation and a live presentation walkthrough.

📌  What Gets Built

- Full end-to-end data flow: Simulator → API → AI Engine → Dashboard (all connected)

- Emergency alert flow: SOS press → WebSocket push → Dashboard popup + sound alert

- Incident logging: all alerts auto-saved to MySQL with timestamp, worker ID, severity

- Unit tests for all ML models (accuracy, precision, recall reports)

- API integration tests (Jest / Postman Newman)

- Frontend end-to-end testing (React Testing Library)

- Performance optimization: API response time < 200ms, WS latency < 500ms

- Demo video + live demo script (5-minute walkthrough)

- Final project documentation: README, API docs, model performance report

- Optional: Phase 3 AI features — Near-Miss Prediction stub

📊  Task Allocation

| Task | Owner | Tech Stack | Deliverable |
| --- | --- | --- | --- |
| End-to-end integration testing (all layers) | All | Postman, Jest, Manual | Integration test report |
| Emergency alert full-flow test (SOS → Dashboard) | M3 / M4 | Socket.io, React, Node.js | Alert demo working |
| ML model accuracy reports (confusion matrix, F1) | M1 | Python, Scikit-learn, Matplotlib | /docs/model_report.pdf |
| API unit tests (Jest + Supertest) | M3 | Node.js, Jest, Supertest | > 80% API test coverage |
| React component tests (RTL) | M4 | React Testing Library, Jest | Component tests passing |
| Performance tuning: caching, DB query optimization | M2 / M3 | MySQL indexes, Redis (optional) | API < 200ms response |
| Security review: input validation, SQL injection, XSS | M3 | Node.js, Helmet.js, Express | Security checklist passed |
| Near-miss prediction stub / prototype | M1 | Python, Scikit-learn | near_miss.py (prototype) |
| Demo script + live walkthrough preparation | All | — | 5-min demo script doc |
| README, API docs, deployment instructions | M2 / M3 | Markdown, Swagger/Postman | Complete /docs folder |
| Docker-compose (optional: containerize all services) | M3 | Docker, Docker Compose | docker-compose.yml |
| Final UI polish: loading states, error handling, toasts | M4 | React.js, CSS | Production-ready UI |

🧪  Testing Strategy

| Test Type | Scope | Tools | Target | Owner |
| --- | --- | --- | --- | --- |
| Unit Tests | ML model functions | Python unittest / pytest | > 85% acc | M1 |
| API Tests | All REST endpoints | Jest, Supertest, Postman | > 80% cov. | M3 |
| Component Tests | React components | React Testing Library | All critical | M4 |
| Integration Tests | Sensor → API → AI → UI | Manual + Postman Newman | Full flow | All |
| Performance Tests | API latency, WS speed | Artillery / manual timing | < 200ms | M2/M3 |

✅  Phase 4 Milestones

| Milestone | Success Metric |
| --- | --- |
| ✓ Full end-to-end demo runs without manual intervention | Sensor → alert on dashboard in < 3 seconds |
| ✓ All ML models documented with performance metrics | model_report.pdf with F1, accuracy, confusion matrix |
| ✓ All API endpoints return correct responses and pass tests | > 80% test coverage in CI |
| ✓ Dashboard renders production build without errors | npm run build succeeds, no console errors |
| ✓ 5-minute live demo script rehearsed twice | Demo timing under 6 minutes with Q&A buffer |
| ✓ Complete README and documentation committed | /docs folder with API spec, setup guide, model info |

📅  Master Timeline at a Glance

| Phase | Focus | M1 (ML) | M2 (Full) | M3 (BE) | M4 (MERN) | Weeks |
| --- | --- | --- | --- | --- | --- | --- |
| Phase 1 | Foundation & System Design | Simulator | DB Schema + Scaffold | Repo + API Scaffold | Wireframes + React | 1 – 2 |
| Phase 2 | Core Backend & AI Engine | Fall / HR / Temp Models | ML API + MySQL | REST API + WS Server | WS Client + Auth UI | 3 – 5 |
| Phase 3 | Dashboard & Advanced AI | Fatigue + Risk + Trend | Charts + Risk Map | Reports API | Full Dashboard UI | 6 – 9 |
| Phase 4 | Integration & Demo MVP | Model Reports + Near-Miss | Perf + Docs | Tests + Security + Docker | UI Polish + E2E Tests | 10 – 12 |

🛠️  Consolidated Tech Stack

| Layer | Category | Technologies | Used By |
| --- | --- | --- | --- |
| AI / ML | Core ML | Python, Scikit-learn, Pandas, NumPy | M1, M2 |
| AI / ML | Deep Learning (Phase 3+) | TensorFlow / Keras (optional) | M1 |
| Backend | API Server | Node.js, Express.js | M3, M4 |
| Backend | ML Microservice | Python, Flask or FastAPI | M1, M2 |
| Database | Relational (logs) | MySQL | M2, M3 |
| Database | NoSQL (streams) | MongoDB, Mongoose | M3, M4 |
| Frontend | UI Framework | React.js, HTML, CSS, JavaScript | M2, M4 |
| Frontend | Real-time / Charts | Socket.io-client, Chart.js / Recharts | M4, M2 |
| Real-time | WebSocket | Socket.io (server + client) | M3, M4 |
| DevOps | Version Control | Git, GitHub | All |
| DevOps | IDE / Tools | VS Code, Postman, Docker (optional) | All |

⚠️  Risks & Mitigations

| # | Risk | Severity | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| 1 | ML model accuracy insufficient | HIGH | Start with rule-based thresholds; upgrade to ML in Phase 3 | M1 |
| 2 | WebSocket integration delays | MED | Use Socket.io (handles reconnection, fallback to polling) | M3, M4 |
| 3 | Node.js ↔ Python service communication failure | MED | Use retry logic + fallback risk score (last known value) | M3 |
| 4 | Scope creep from advanced AI features | MED | Lock Phase 2 scope by Week 4; advanced AI only after dashboard | All |
| 5 | Team member unavailability | LOW | Cross-train on each other's modules in Phase 1 reviews | All |

🏁  Final Deliverables (End of Week 12)

| # | Deliverable | Description |
| --- | --- | --- |
| 1 | Working MVP Web Application | Supervisor Dashboard connected to live AI backend, deployable on localhost or cloud |
| 2 | AI / ML Model Suite (Phase 1+2) | Fall detection, HR anomaly, heat stress, fatigue prediction, dynamic risk score |
| 3 | REST API + WebSocket Server | All endpoints documented, secured with JWT, handling real-time events |
| 4 | Sensor Data Simulator | Python script simulating realistic wearable data streams for demo |
| 5 | MySQL + MongoDB Databases | Populated with demo data, migrations scripted, schemas documented |
| 6 | Model Performance Report | Accuracy, precision, recall, F1 for all ML models, with confusion matrices |
| 7 | Test Suite | Unit + API + integration tests with >80% backend coverage |
| 8 | Complete Documentation | README, API spec, setup guide, architecture diagram, deployment instructions |
| 9 | Demo Video + Script | 5-minute walkthrough showing full alert-to-dashboard flow |
| 10 | GitHub Repository | Clean commit history, feature branches merged, all code reviewed |

SafeSphere — Built by Students, Protecting Workers Everywhere Phase-by-Phase Implementation Plan · 12 Weeks · Team of 4